# Infor SunSystems Transition – Communication Plan

# 1. Purpose

The purpose of this Communication Plan is to establish a structured approach for communicating all relevant project information during the Infor SunSystems Transition. This plan ensures clear, timely, and effective communication among all stakeholders — internal teams, IT, project sponsors, and external partners — to facilitate smooth transition and decision-making.

# 2. Project Information

| Project Name | Infor SunSystems Transition |
| --- | --- |
| Project Sponsor | Corporate IT Head |
| Project Manager | [Enter Project Manager Name] |
| Technical Architect | Maruthi |
| Platform Lead | Madan |
| Transition Coordinator | [Enter Name] |
| Project Duration | June 1 – June 30 |
| Document Version | 1.0 |
| Date | [Insert Date] |

# 3. Communication Objectives

Ensure alignment between functional, technical, and business stakeholders.

Provide visibility into project milestones, progress, and risks.

Enable fast decision-making and issue resolution.

Maintain transparent documentation for audits and compliance.

Support knowledge transfer and training for the new SunSystems environment.

# 4. Stakeholder Analysis

| Stakeholder | Role / Responsibility | Information Needs | Communication Frequency | Method / Channel |
| --- | --- | --- | --- | --- |
| Corporate IT Head (Sponsor) | Strategic oversight | Project progress, risk, budget, and impact | Monthly | Steering Committee / Email |
| Maruthi (Architect) | Overall transition design & architecture | Technical issues, integration updates | Weekly | Teams / Email / Technical meetings |
| Madan (Platform Engineer) | SunSystems platform operations | System readiness, testing results | Twice weekly | Daily stand-ups / Teams |
| Amit (RBA Team) | RBA application support | Integration dependencies | Weekly | Email / Technical syncs |
| AFS Team (20 Members) | Implementation & testing | Task assignments, UAT feedback | Daily | Stand-up calls / Teams Chat |
| Corporate Finance Users | Functional validation | UAT schedule, training materials | As needed | Email / Workshops |
| Vendors / Support Partners | External support | Deployment schedules, issue logs | Weekly | Email / Call / Ticket System |

# 5. Communication Methods

| Method | Purpose | Audience | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Project Kick-off Meeting | Introduce project objectives and scope | All stakeholders | Once | Project Manager |
| Daily Stand-ups | Task progress and blockers | Core Team | Daily | Project Manager |
| Weekly Progress Meeting | Review milestones, issues, dependencies | Core Team & Architect | Weekly | Maruthi |
| Steering Committee Meeting | Status review and key decisions | Sponsor, PM, Architect | Monthly | Project Sponsor |
| Training Sessions | Functional and technical enablement | End-users, Platform Team | As scheduled | Trainer / Maruthi |
| Status Reports | Summary of progress, risks, next steps | Sponsors & Stakeholders | Weekly | Project Manager |
| Email Updates / Alerts | Urgent or ad-hoc communications | Relevant team members | As needed | PM / Team Leads |

# 6. Communication Matrix

| Communication Type | Sender | Recipient(s) | Frequency | Format / Tool |
| --- | --- | --- | --- | --- |
| Status Report | Project Manager | Sponsor, PMO, Team Leads | Weekly | PowerPoint / Email |
| Risk Register | PMO | Steering Committee | Monthly | Excel / Dashboard |
| Issue Tracker | PM | Team Leads | Daily | SharePoint / Teams |
| Change Request Summary | Architect | Sponsor / PM | As required | Email / Tracker |
| Training Material Updates | Trainer | Business Users | As required | Teams / LMS |
| Post-Implementation Report | PM | All Stakeholders | Once | PDF / Presentation |

# 7. Escalation Process

| Level | Escalation To | Trigger Condition | Response Time |
| --- | --- | --- | --- |
| Level 1 | Team Lead | Task delayed > 2 days | 24 hours |
| Level 2 | Project Manager | Major milestone risk | 12 hours |
| Level 3 | Project Sponsor | Critical impact on go-live | 6 hours |

# 8. Review and Update

The Communication Plan will be reviewed at the start of each transition phase and updated whenever there are significant changes in team composition, scope, or timelines.

# 9. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Name] | Project Sponsor |  |  |
| [Name] | Project Manager |  |  |
| Maruthi | Architect |  |  |